SECURITY ASSESSMENT PROPOSAL

Acme Corp Pty Ltd

External Network Penetration Test

Prepared by: Aurora AI Agency / AutoBoros.ai

Date: 2026-04-03

Proposal ID: PROP-20260403

Validity: 30 days from date of issue

CONFIDENTIAL — For intended recipient only

# 1. Executive Summary

Aurora AI Agency is pleased to submit this proposal for a external network penetration test of Acme Corp Pty Ltd's infrastructure. This assessment will identify security vulnerabilities, evaluate the effectiveness of existing controls, and provide actionable remediation guidance.

The engagement will be conducted over 7 business days using the Penetration Testing Execution Standard (PTES) methodology, ensuring thorough coverage and industry-standard reporting.

# 2. Scope of Work

## 2.1 Engagement Type

External Network Penetration Test

## 2.2 In-Scope Assets

- *.acme.com.au

- 203.0.113.0/24

- https://app.acme.com.au

## 2.3 Excluded Assets

- mail.acme.com.au

- production-db.acme.com.au

## 2.4 Rules of Engagement

- No denial-of-service testing

- No social engineering without separate approval

- Stop testing if production impact detected

- Report critical findings within 24 hours

# 3. Methodology

The assessment will follow the Penetration Testing Execution Standard (PTES) framework, covering the following phases:

| Phase | Description |
| --- | --- |
| Reconnaissance | Passive and active intelligence gathering, subdomain enumeration, port scanning |
| Vulnerability Analysis | Automated and manual vulnerability scanning, CVE correlation, finding triage |
| Exploitation | Controlled exploitation of confirmed vulnerabilities with operator oversight |
| Post-Exploitation | Privilege escalation, lateral movement assessment, impact demonstration |
| Reporting | Executive summary, technical findings, remediation roadmap, debrief |

# 4. Deliverables

- Executive Summary — non-technical overview for leadership

- Technical Report — detailed findings with evidence and remediation steps

- Remediation Roadmap — prioritised timeline (immediate / short / medium / long term)

- Findings Export — CSV, Jira, or Linear-compatible format for ticket creation

- Debrief Presentation — walk-through of key findings with your team

# 5. Timeline & Pricing

| Item | Details |
| --- | --- |
| Duration | 7 business days |
| Testing Window | Business hours |
| Start Date | 2026-04-14 |
| Investment | $8,000 AUD + GST |

Payment terms: 50% upon engagement commencement, 50% upon report delivery. Prices are in AUD and exclusive of GST.

# 6. About Aurora AI Agency

Aurora AI Agency specialises in AI-augmented cybersecurity services, combining human expertise with advanced AI-driven tooling for comprehensive security assessments. Our Kali Agent platform enables thorough, auditable, and efficient penetration testing with full compliance trails.

- Certified ethical hackers with commercial pentest experience

- AI-augmented methodology for comprehensive coverage

- Full audit trail and compliance documentation

- Findings exported to your ticketing system (Jira, Linear, Notion)

# 7. Acceptance

To proceed with this engagement, please sign below and return this document. A signed Statement of Work with detailed scope will follow.

| Signed: ____________________________ | Date: ____________________________ |
| --- | --- |
| Name: ____________________________ | Title: ____________________________ |
| Client Representative |  |

| Signed: ____________________________ | Date: ____________________________ |
| --- | --- |
| Name: ____________________________ | Title: ____________________________ |
| Aurora AI Agency |  |